Meeting Minutes

Feb 4th, 6:00 - 7:00pm

Attendees: Yasmine Mouatif, Hanine Tydrini, Benjamin Ho, Samuel Henderson, Ikram Kamal, Uyi Oronsaye

Duration: 1 hour

Location: Online

**Agenda:**

1. Discussion on proposed security measures
2. Assignment of core features for breakdown into User Stories and tasks

**Summary**:

* Proposed security measures were briefly discussed:
* Agreed to implement auto-logout after a certain amount of inactivity to enhance security.
* Discussed implementing a limited number of login attempts to prevent brute force attacks.
* Unanimously agreed to encrypt data in the database, especially passwords and card infromation, to protect sensitive information.
* Core features were assigned to team members for breakdown into User Stories and tasks:
  + Hanine assigned to start the reservation feature.
  + Sam tasked with implementing view, modify, and cancel functionalities for reservations.
  + Ikram assigned to develop the feature allowing users to browse vehicles available for rent.
  + Benjamin tasked with CRUD operations for users.
  + Uyi assigned to handle CRUD operations for vehicles.
  + Yasmine assigned to manage CRUD operations for reservations.

**Action Items:**

* Research and implement the proposed security measures in the application.
* Team members to breakdown assigned core features into detailed User Stories and tasks.
* Begin development and implementation of assigned features according to the breakdown.
* Coordinate closely with team members for any clarifications.

**Next Meeting:** February 6th