**Meeting minutes (SCRUM SPRINT 4 )**

Sprint 4 SCRUM 4th meeting

April 10th, 21:00 pm-21:30 pm

Attendees: Hanine Tydrini, Ikram Kamal, Yasmine Mouatif, Benjamin Ho, Samuel Henderson, Uyi Oronsaye

Duration: 30 minutes

Location: Virtually Discord

Agenda:

* Discussion about what is left to do for Sprint 4
* Discussion about the new feature

Summary:

During this meeting, the team discussed the implementation details of the new feature and new bugs in the repository. Switching the repository to public revoked SendGrid’s API key from our codebase, which crashed our web application whenever an email was sent. The remaining tasks for Sprint 4 were assigned.

Next Steps:

* Ben will finish the backend for the payment to the client for the rental of their car.
* Ikram and Hanine will finish the Digital Inspection part.
* Uri will add new fields in the reservation model to accommodate pictures of all sides of the vehicle being added to the database.
* Sam will create an issue for SonarQube.

Action Items:

* Documentation and code are expected to be completed by Wednesday.
* An email will be sent to request for an extension.

Conclusion:

Hanine moved the motion to end the meeting. Samuel seconded the motion.